Voting Members:

| ☒ Armando Franco, Tri-Chair ☒ Dr. Carolyn Martinez, Faculty, Tri-Chair ☒ Michael Avillar ☒ Dr. Denise Richardson, Admin ☒ Gabriel Martinez, Faculty ☒ Emily Segal, Classified | ☒ Johnny Dong, Classified ☒ Adriana (Dri) Regalado ☐ Charlotte Lee ☐ Student ☐ Student |
| --- | --- |

Guests: Izzie Villanueva, Nailah Keeles

AGENDA AND DISCUSSION ITEMS

- Roll Call / Review Agenda

Tri-Chair Armando_______ called the meeting to order at __3:00________ pm. Motion to approve agenda by: Michael Second by: Carolyn Votes in favor: 7 Objections: Abstentions: Motion passes.

- Review Minutes

Tri-Chair _Armando_________ requested a review of the _05/09/2025_________ minutes. Motion to approve minutes by: Michael Second by: Carolyn Votes in favor: 7 Objections: Abstentions: Motion passes.

- President’s Updates

New Building – 2118 Milvia - On schedule for Fall opening. - PG&E permanent power connected (no generators). - Elevators installed & functional; interior work underway (roof, bathrooms, finishes). - Ribbon-cutting: May/June; Move-in: Summer (target). - Plan to show progress photos at next meeting. Murals - Kitchell no longer involved (cost concerns). - President to consult DC Nelson on new path; update next meeting. First Aid / Emergency Comms / Plans - First Aid kits: supplies ordered; Michael has 15 refill boxes—need logistics to assemble/place. - Walkie-talkies: procurement in progress (target ≈ next month). - Emergency flip-charts: paused to align with District emergency plan; substantial draft work already done (Michael/Karen/Armando). Digital Signage - Elevator-area displays still pending District timeline; request update from DC Nelson next meeting. Custodial Centralization - Head Custodian: Dante Zedd; retained team includes Giao Nguyen and Yang Xi Lin; Candace Jackson remains; “Shane” expected from Laney; Milagro moved to Merritt. Parking – Air Garage - In/Out issues (esp. part-time faculty) acknowledged; vendor responsive on lighting / smell / security; - 3-year pricing contract drafted; under District Legal; expected at next Board meeting. AEDs / Evening Administrators - All AEDs replaced. - New policy: Sign, posted evening admin cell number by elevator banks across floors. Space Moves / Faculty Lounge - Emoja, Wellness, MESA in new spaces; improvements noted. - Faculty Lounge open 7:30 AM–7:30 PM; two computers available; exploring printer relocation (wiring dependent) or tabletop unit. Security / Hours - Aventus security on board. - Building spaces beyond 2nd & 5th locked at 6:30 PM; 2nd & 5th remain open to 7:30 PM (counseling/faculty access). - Security to increase patrols 6:30–7:30 PM to ensure authorized access. Training / Keys - De-escalation training held 7/14/25 for admins & classified. - Keys have arrived (labs priority); Nailah to distribute to faculty. Bookstore - RFP released; uncertain responses; no bookstore this Fall, spring unlikely; seek update from DC Nelson on process.

- Committee Charge (Shared Governance Manual)

- Reviewed annually each fall; manual finalized 2024 (subject to updates). - Correction noted: meeting cadence text needs updating (not “fourth Tuesdays”). - Appointments: If not already appointed, committee may appoint tri-chairs from current members (per Matt/Tom guidance).

- Spring 2025 Self-Evaluation Review (Highlights)

## Spring 2025 Self-Evaluation Review (Highlights) - Understanding of charge: Majority “strong/some understanding.” Goal to lift remaining third. - Relevance to charge: 100% of respondents said work aligned to charge. - Collaboration/Transparency/Evidence-based: Generally positive; a few neutral/disagree — aim to move neutrals to “agree.” - Effectiveness: Near-unanimous positive. Efficiency: Mostly positive with one “disagree.” - Goals Clarity: Mixed (some “don’t know”) → need clearly stated annual goals and periodic reminders. - Student Voice: Generally not present last year → priority to add student members and meaningfully include them. - Feedback item: “Neutral” option on survey questioned; suggestion to revise future surveys to avoid non-committal responses. Student representation discussion - Recruit through ASBCC; diversify beyond already-active student leaders. - Tri-chairs to onboard student members (role clarity, why their input matters, follow-through).

## Decisions & Next Steps Decisions - May 9 minutes approved. - Tri-chairs appointed: Armando (Admin), Michael (Classified), Carolyn (Faculty). Action Items - Murals plan: President to confer with DC Nelson; report next meeting. - First Aid kits: Coordinate delivery to Michael, assemble & deploy; clear ownership for restocking. - Walkie-talkies: Track ETA and distribution plan. - Digital signage: Request firm installation timeline from District. - Parking (Air Garage): Monitor Board approval; continue vendor feedback on lighting/odor/security. - Evening Admin number: Maintain posted signage; brief staff on policy. - Security patrols: Emphasize 6:30–7:30 PM coverage. - Faculty lounge printer: Determine wiring feasibility or tabletop alternative; confirm/loudly message 7:30–7:30 hours. - Keys: Nailah to finalize faculty distribution & tracking. - Students: Tri-chairs to recruit & onboard student members; clarify roles and voice in decisions. - Survey design: Share “neutral option” feedback with research (Phoumy Sayavong) for future evaluations. - Invite DC/Greg Nelson: Schedule recurring presence or office hours; update next meeting. - Student lounge seating: Raise wear/tear concerns with Nelson; propose durable options/replacements

- Public Comments / Announcements

## Public Comment / Member Questions - Elevator cleanliness (puddles, mess): falls under contract; ensure service responsiveness. - Student lounge seating: new couches quickly wearing; follow-up requested with Nelson. - Invite DC/Greg Nelson to every other committee meeting or hold semester “office hours” for Q&A. - Undocumented Student Task Force: trainings underway; exploring shelter-in-place protocol overlap for ICE presence and active-shooter scenarios; coordinate with this committee on safety protocols.

- Adjourn Meeting

The meeting was adjourned by Tri-Chairs at _4:17_________ pm.

Next Meeting: Tuesday, 10/07/2025, 3-4PM in Room 451A & Zoom

Minutes from live meeting: Annie Liu, (510) 981-2851, aliu@peralta.edu